| ## Project Info |  |
| --- | --- |
| Manager: | FR, STW |
| Resources: | RK |
| Start: | 21.02.2001 |
| End: |  |

## 21.02.2001

- first „empty“ version of mux.c, mux.h, mux_pei.c

- adaption of drvconf.h, tst makefile etc. to include MUX as a driver below tif/tr

## 22.02.2001

- first „empty“ implemention of DTI-SAP in mux_pei.c

## 09.02.2001

- sending/receiving of prims implemented -> ready for test with UART-MUX

## 12.03.2001

- new concept with only one entity (MTST) and growing descriptor list implemented -> ready for test with UART-MUX

## 16.03.2001

- charts added to description document

## 15.05.2001

- adaption and test with FRAME_2.3 started

## 15.08.2001 FRAME_2.3.6_MUX_1

- tested with NucWin-stack